INFINITY FORGE   →   CRUCIBLE

ARTIFACT LIBRARY  ·  TEMPLATE  ·  STAGE: LAUNCH & SCALE

Investor Update Template

The same numbers, the same order, every month — including the bad ones.

A monthly update built so that the reader can compare this month to the last twelve without re-reading them. Fixed metric block, fixed section order, an explicit asks section, and a lowlights section that is not optional. The discipline the template enforces is consistency: an update that changes shape when the news is bad tells the reader more than the words in it do.

Editable working copy This is the fill-in version of a redacted sample from the Crucible artifact library. The structure is complete and usable. Every italic, shaded cell is a prompt to be replaced with your own content. All illustrative examples are composites and do not describe any actual engagement, company, or transaction. Companion PDF: the same artifact, typeset for reading and circulation. Both are available at infinityforge.ai/proof#artifacts.

# How to use this

A monthly update exists so that a reader who has not thought about your company in thirty days can be current in four minutes, and so that a reader who has kept twelve of them can see a trend without re-reading any of them.

Both purposes require the same thing: the update does not change shape. Same metrics, same order, same sections, every month, including the months when the news is bad. An update that reorders itself when a number goes the wrong way communicates the bad news anyway — and adds the information that the founder tried to obscure it.

| Cadence | Monthly, by the fifth working day, without exception. A late update is read as a bad update before it is opened. |
| --- | --- |
| Length | One page of prose plus the metric block. Detail goes in an appendix that most readers will not open, which is correct. |
| Audience | One list. Do not maintain a candid version and a polished version — the two will diverge and someone will receive the wrong one. |

The rule that makes updates worth writing Lowlights are not optional and they come before the asks. The reason is practical rather than moral: investors help with problems they know about, and the ask section is where the help is requested. A lowlight raised in month two is a conversation. The same lowlight discovered in month eight is a governance event.

# Section 01 · Header and headline

| Subject line | [Company] — [Month Year] Investor Update. Identical format every month, so it is findable and sortable. |
| --- | --- |
| Period covered | Calendar month |
| Sent | Date, and the recipient list version |
| Confidentiality | State it once, plainly, at the top or the bottom — consistently in the same place |

## Headline

Two sentences. The single most important thing that happened, and where the company stands. Written after the rest of the update, not before.

Illustrative composite — not a real engagement Good: “We signed our third paying customer at [REDACTED] and crossed $[REDACTED]K ARR. Our lead engineer resigned on the 22nd and the Q4 release will slip by roughly six weeks as a result.” Weak: “A busy and productive month with lots of exciting developments across the business.” The reader now has to search for the news, and has learned that they will have to search every month.

# Section 02 · Metric block

The same rows every month. A metric enters this block once and never leaves — including when it stops being flattering. Add a row only when the business genuinely changes shape, and note the addition.

| Metric | This month | Last month | Δ | Plan | vs. plan |
| --- | --- | --- | --- | --- | --- |
| Cash on hand | $— |  |  |  |  |
| Net burn | $— |  |  |  |  |
| Runway (months) | — |  |  |  | Computed at trailing three-month burn, not planned burn |
| Revenue / ARR | $— |  |  |  |  |
| Customers | — |  |  |  | Paying only. Pilots counted separately. |
| Pipeline value | $— |  |  |  | Weighted, with the stage definitions fixed |
| Headcount | — |  |  |  | FTE, contractors noted separately |
| Primary product metric | — |  |  |  | The one number that best proxies whether the product is working. Chosen once. |

Metric hygiene Definitions are fixed in writing and restated in the appendix. If a definition changes, restate the prior twelve months on the new basis in the same update. A redefinition presented without restatement reads as a change made to improve the number. Runway at actual burn. Runway computed at planned burn, when actual burn has exceeded plan for two quarters, is the most common quietly misleading number in early-stage reporting. Never quietly drop a row. If a metric no longer applies, keep the row and write why it is retired.

# Section 03 · Highlights

Three to five bullets. Each is something that happened, with a number or a name attached. “Great progress on the roadmap” is not a highlight.

☐   Commercial — a signed customer, a converted pilot, a price achieved

☐   Product — a shipped capability and what it unlocked

☐   Team — a hire that closed a named gap

☐   Capital — non-dilutive award, grant, or round progress

# Section 04 · Lowlights

Two to four. Non-negotiable. An update with an empty lowlights section for three consecutive months is not being read as good news.

| What went wrong | Impact | What is being done · by when |
| --- | --- | --- |
| Specific and factual | Quantified where it can be — weeks, dollars, customers | The action, the owner, and the date. Not “we are monitoring the situation.” |

## Changed my mind

Optional, and the section experienced investors read first. Something believed last month that is no longer believed, and what changed it. This is the clearest available signal that the company is learning rather than defending.

# Section 05 · Progress against the plan

The milestones committed at the last round, tracked the same way every month until each is closed out.

| Milestone | Target date | Status | Confidence | Note |
| --- | --- | --- | --- | --- |
| As stated at the round |  | On track / At risk / Slipped / Done | High / Med / Low | If slipped, the new date and the reason — stated the first month it slips, not the third |

## Focus for next month

Three priorities. Carried into next month’s update and reported against. This is what makes the sequence of updates a record rather than a series of announcements.

☐   Priority 1

☐   Priority 2

☐   Priority 3

# Section 06 · Asks

The section that determines whether the update generates value or merely reports it.

Specific enough to act on in under ten minutes. “Introductions to health systems” is not actionable. “An introduction to anyone in supply-chain leadership at a hospital network above 500 beds in the Northeast” is.

| Ask | Specifically | Who can help | Status of last month’s asks |
| --- | --- | --- | --- |
| Introduction | Named role, named organization type, named geography | Anyone / a named investor | Close the loop on every prior ask. Unacknowledged help stops arriving. |
| Hiring | The role, the profile, the location |  |  |
| Expertise | The specific question, and how much of their time it needs |  |  |

# Section 07 · Appendix

- Metric definitions — restated each month. This is what allows a reader to trust a comparison across twelve updates.

- Detailed financials — P&L and cash position, for readers who want them.

- Product detail — releases, roadmap movement, technical notes.

- Team — joiners, leavers, open roles.

- Cap table summary — updated when anything changes, and only then.

## Annual cycle

| Cadence | Addition to the standard update |
| --- | --- |
| Monthly | This template, unchanged. |
| Quarterly | Add a board-level view: gate status, strategy check, and any change to the capital plan. |
| Annually | Add the year in review: what was committed, what was delivered, what was learned, and the plan for the coming year with its assumptions stated. |

Four ways this template gets undermined 1. Skipping a bad month. The silence is louder than the update would have been, and the next update has to explain two months at once. 2. Redefining a metric without restating history. Even when the new definition is better, the change reads as management of the number rather than of the business. 3. Asks with no follow-up. An investor who makes an introduction and never learns what happened will not make a second one. 4. Two versions for two audiences. They diverge, and eventually the wrong one is forwarded.

Crucible, by Infinity Forge · Investor Update Template · v1.0 · August 2026. Redacted sample from the Crucible artifact library. Structure is complete and usable; all illustrative content is a composite and does not describe any actual engagement, company, or transaction. Reporting obligations to specific investors are governed by the company’s financing documents; this template does not replace them. © 2026 Infinity Forge, LLC. infinityforge.ai